# Tracy Profiler Integration in TT-UMD

## 10-Week Internship Project Proposal

Project Duration: 10 weeks (within 12-week internship period) Target: Integration of Tracy profiler into Tenstorrent User Mode Driver (TT-UMD) Date: March 2026

## Executive Summary

This internship project focuses on integrating the Tracy profiler into TT-UMD to provide comprehensive performance profiling and analysis capabilities for Tenstorrent hardware operations. Tracy is a real-time, nanosecond-resolution profiler that will enable developers to identify performance bottlenecks, optimize device operations, and understand execution patterns in the user-mode driver.

The project builds upon existing preliminary work in the aleksamarkovic/tracy branch and draft PR #1934, extending it to provide a complete profiling solution with FlameGraph export capabilities.

## Project Background

### TT-UMD Overview

TT-UMD is the User Mode Driver for Tenstorrent hardware that provides: - Device initialization and management - PCIe communication and DMA operations - Memory management and TLB operations - Device firmware interaction - Simulation and hardware abstraction layers - Python bindings for high-level access

### Tracy Profiler

Tracy is a real-time profiler with: - Nanosecond-resolution timing - Memory profiling capabilities - GPU profiling support - Real-time visualization - Minimal runtime overhead - Client-server architecture

### Current Status

Initial work has been done in the aleksamarkovic/tracy branch: - Basic CMake integration for Tracy library - TT_UMD_ENABLE_TRACY build option - TracyClient linkage in device library - Foundation for profiling integration

## Project Objectives

### Primary Goals

- Complete Tracy Integration: Finish the integration started in PR #1934

- Performance Profiling: Instrument critical UMD operations for performance analysis

- FlameGraph Export: Implement FlameGraph generation for performance reporting

- Documentation: Create comprehensive documentation and usage guides

- TT-Metal Alignment: Ensure compatibility and consistency with TT-Metal’s Tracy usage

### Success Metrics

- Tracy profiler builds and runs with UMD

- Key UMD operations are instrumented and measurable

- FlameGraph exports are functional

- Performance regressions are identified and addressed

- Documentation enables team adoption

## Technical Requirements

### Research Phase Requirements

- Study TT-Metal’s Tracy integration patterns

- Understand UMD’s critical performance paths

- Analyze existing profiling infrastructure

- Review Tracy best practices and patterns

### Implementation Requirements

- C++17 compatibility

- Minimal runtime overhead when profiling is disabled

- Cross-platform support (Linux primary)

- Integration with existing build system

- Python bindings support

### Deliverable Requirements

- FlameGraph export functionality

- Performance regression testing

- Documentation and examples

- CI/CD integration

## 10-Week Project Timeline

### Week 1-2: Research & Analysis

Objectives: - Deep dive into TT-Metal’s Tracy integration - Study provided documentation and presentations - Analyze UMD codebase for profiling opportunities - Complete existing Tracy branch review

Deliverables: - Research report on TT-Metal Tracy patterns - UMD profiling opportunities analysis - Gap analysis for current implementation - Updated project plan based on findings

Key Activities: - Review https://docs.tenstorrent.com/tt-metal/latest/tt-metalium/tools/tracy_profiler.html - Analyze https://docs.google.com/presentation/d/1E7gNhc8G6JZSkTxpbYq9p78BZ5MJTXtG/edit - Study existing Tracy integration in aleksamarkovic/tracy branch - Identify critical UMD performance paths

### Week 3: Foundation & Build System

Objectives: - Complete Tracy CMake integration - Establish build system for Tracy support - Create development environment setup

Deliverables: - Working Tracy build configuration - Build documentation - Development environment guide

Key Activities: - Enhance CMake configuration from existing work - Test Tracy compilation across different platforms - Set up Tracy profiler server - Create build scripts and documentation

### Week 4-5: Core Instrumentation

Objectives: - Instrument critical UMD operations - Implement Tracy zones in key performance paths - Add memory tracking capabilities

Deliverables: - Instrumented device initialization - Instrumented PCIe operations - Instrumented DMA transfers - Memory allocation tracking

Key Activities: - Add Tracy zones to device operations - Instrument tt_device.cpp critical functions - Add profiling to PCIe and DMA operations - Implement memory profiling hooks

### Week 6: Advanced Profiling Features

Objectives: - Add custom Tracy features for UMD - Implement device-specific profiling - Add frame markers and custom events

Deliverables: - Custom Tracy categories for UMD operations - Device operation tracking - Performance counters integration - Custom Tracy markup system

Key Activities: - Create UMD-specific Tracy macros - Add device state tracking - Implement operation categorization - Add performance metrics collection

### Week 7: FlameGraph Integration

Objectives: - Implement FlameGraph export functionality - Create performance reporting pipeline - Add automated graph generation

Deliverables: - FlameGraph export utilities - Automated report generation - Performance comparison tools

Key Activities: - Implement Tracy data export to FlameGraph format - Create brendangregg/FlameGraph integration - Build automated reporting scripts - Add performance regression detection

### Week 8: Python Bindings & Testing

Objectives: - Add Tracy support to Python bindings - Comprehensive testing of instrumentation - Performance validation

Deliverables: - Python Tracy integration - Test suite for profiling features - Performance regression tests - Validation benchmarks

Key Activities: - Extend nanobind integration for Tracy - Create comprehensive test suite - Validate profiling overhead - Test FlameGraph generation

### Week 9: Documentation & Integration

Objectives: - Create comprehensive documentation - CI/CD integration - User guides and examples

Deliverables: - User documentation - Developer integration guide - CI/CD pipeline updates - Example profiling workflows

Key Activities: - Write Tracy usage documentation - Create profiling best practices guide - Update CI to include Tracy builds - Document FlameGraph workflows

### Week 10: Final Integration & Handoff

Objectives: - Final testing and validation - Code review and cleanup - Knowledge transfer preparation - Project completion

Deliverables: - Final PR ready for merge - Complete documentation package - Training materials - Project handoff documentation

Key Activities: - Final code review and cleanup - Comprehensive testing - Performance validation - Documentation review - Team knowledge transfer

## Technical Implementation Details

### Tracy Integration Architecture

UMD Application
     |
     v
Tracy Macros (ZoneScoped, TracyAlloc, etc.)
     |
     v
Tracy Client Library
     |
     v
Tracy Server (Profiler GUI)

### Key Integration Points

- Device Operations

  - Device initialization and teardown

  - Register read/write operations

  - Firmware loading and communication

- Memory Management

  - DMA buffer allocation/deallocation

  - TLB operations

  - Sysmem operations

- Communication

  - PCIe transactions

  - Remote communication

  - ARC messaging

- Python API

  - Device operations from Python

  - Memory operations profiling

  - Custom profiling contexts

### FlameGraph Integration

Tracy Capture → Data Export → FlameGraph Processing → SVG Output

- Implement Tracy data extraction utilities

- Convert Tracy zones to FlameGraph format

- Integrate with brendangregg/FlameGraph tools

- Automate report generation pipeline

## Risk Assessment & Mitigation

### Technical Risks

Risk: Performance overhead impacting production use Mitigation: Implement compile-time disable, runtime overhead measurement, performance testing

Risk: Integration complexity with existing systems Mitigation: Incremental integration, extensive testing, fallback mechanisms

Risk: Cross-platform compatibility issues Mitigation: Multi-platform testing, conditional compilation, platform-specific workarounds

### Project Risks

Risk: Scope creep beyond 10 weeks Mitigation: Well-defined milestones, regular progress review, prioritized feature list

Risk: TT-Metal integration incompatibilities Mitigation: Early analysis, regular sync with TT-Metal team, aligned patterns

Risk: Limited access to hardware for testing Mitigation: Simulation testing, staged hardware access, remote testing capabilities

## Success Criteria

### Functional Requirements

- ☐ Tracy profiler successfully compiles with UMD

- ☐ Major UMD operations are instrumented

- ☐ FlameGraph export functionality works

- ☐ Python bindings include Tracy support

- ☐ Documentation is complete and usable

### Performance Requirements

- ☐ <5% performance impact when profiling is disabled

- ☐ <15% performance impact when profiling is enabled

- ☐ Memory overhead <10MB for typical workloads

- ☐ Real-time profiling capability maintained

### Quality Requirements

- ☐ Code passes all existing tests

- ☐ New functionality has >90% test coverage

- ☐ Documentation is comprehensive

- ☐ CI/CD pipeline includes Tracy builds

- ☐ Code review approval from team

## Resources Required

### Development Environment

- Access to TT-UMD repository and build environment

- Tenstorrent hardware for testing (Wormhole/Blackhole)

- Development workstation with Tracy profiler GUI

- Access to TT-Metal codebase for reference

### Documentation Access

- TT-Metal Tracy documentation

- Internal Tracy usage presentations

- UMD architecture documentation

- Performance testing guidelines

### Team Support

- Mentorship from UMD team lead

- Code review from experienced developers

- Access to performance testing infrastructure

- Regular sync meetings with team

## Expected Outcomes

### Immediate Benefits

- Comprehensive profiling capabilities for UMD

- FlameGraph reporting for performance analysis

- Reduced debugging time for performance issues

- Better understanding of UMD execution patterns

### Long-term Impact

- Improved UMD performance through data-driven optimization

- Enhanced developer productivity with profiling tools

- Foundation for continuous performance monitoring

- Alignment with TT-Metal profiling ecosystem

### Learning Outcomes for Intern

- Deep understanding of performance profiling techniques

- Experience with Tracy profiler ecosystem

- Knowledge of hardware driver optimization

- Exposure to high-performance computing workflows

## Conclusion

This 10-week internship project provides a comprehensive approach to integrating Tracy profiler into TT-UMD, building upon existing foundational work to deliver a complete profiling solution. The structured timeline ensures incremental progress with clear milestones, while the inclusion of FlameGraph export capabilities addresses modern performance analysis needs.

The project balances technical depth with practical deliverables, ensuring both learning opportunities for the intern and valuable contributions to the TT-UMD ecosystem. Success in this project will establish UMD as having world-class profiling capabilities aligned with industry best practices.

Contact Information: Project Lead: [Team Lead Name] Mentor: [Mentor Name] Technical Reviewer: [Technical Lead Name]

Project Repository: https://github.com/tenstorrent/tt-umd (main branch) Working branch: aleksamarkovic/tracy Draft PR: #1934